DELAWARE CRIMINAL JUSTICE INFORMATION SYSTEM

LAW ENFORCEMENT USER’S GROUP

MEETING MINUTES

February 15, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the Law Enforcement User’s Group was held at Dover Police Department, Dover, Delaware 19904.  Cpl. Bob Abbott called the meeting order at 9:35 a.m.  Those in attendance included:

Peggy Bell		DELJIS			Lynn Gedney		DELJIS

Sandi Nickerson		DELJIS			Nicole Wilson		DELJIS

Dominic Carretto	DELJIS			Robert Abbott		NCCPD

Dawn Lynch		Rehoboth PD		Jody Hauck		DRBA

Suzanne DeBarr		DELJIS			Odelia Adams		Wilmington PD

Mary Beth Devine	Wilmington PD		Robert Fox		State Fire Marshal

Jim Grimes		Univ. DE PD		David Elwood		DSP

John Bell		DELJIS			Kathy Bates		JP Court

Rob Pinkerton		DSP/DIAC		David Moyer		DNREC/ECU

Renee Rigby		DSP/SBI			Mary Sheppard		DSP/SBI

Donna Massey		Seaford PD

- REVIEW OF  DECEMBER MINUTES

A motion to approve the minutes from the December 7, 2010 Law Enforcement User’s Group meeting was made by Ms. Mary Sheppard and seconded by Ms. Renee Rigby.  The group unanimously approved the minutes and the motion was carried.

- AUTOMATED SYSTEM USAGE – The statistics were reviewed by LEUG attendees.  Ms. Bell went through each category.  Criminal summons-still fighting to get everyone in compliance.  All automated summons with prints need to be sent to SBI.

- OLD BUSINESS

DELJIS Development Progress Report-An overview of the Development Progress Report was given to the attendees so they could track progress on action items listed.  Please refer to the attached report.

AFIS Interface – Server issue needs to be resolved.  DELJIS not has a copy of “send and receive” for future use.  Waiting on DSP to see what’s next.

Bail Bondsperson Database – This project is placed on hold until it can be determined as to who will benefit from the data.  Courts are accessing the need.

Bradley Legislation – Letters A to L are done.  DELJIS is doing data matching for the mismatched cases.

Criminal Summons Calendar and Notary Process – The automated notary has been resolved.  Since this is completed then the programming can begin to notarize summons and have them print at the JP Court.  DELJIS needs to bet full buy in from courts.

Decertified Police Officer Log – All data is updated and all records are completed.

E Warning – No work started.  Added 1/10/2011.

Gun Court Committee – Programming for the automatic flagging has been started.  This will automatically flag a case and offender for gun court.

Mobile License Plate Reader Download Portal – There is a desire to form a sub-group of users to see what needs DELJIS can address.  This will be looked at in January.

Temporary License Creation – Working on final programming as time permits.

Web Apps Change Login Application – Not started.

Bail Forms for JP Court – Waiting on final form from courts.  DELJIS just has “draft” form.

JP Court Changes in Case Management – Modification to the Red Light forms have been started.  Waiting on programs to be released.

Rule 9 for CCP and Family Courts – Not started.  Waiting on court approval before any work can be started.

Wilmington Red Light Appeals to JP Court – Not started.  This matter would be a coordinated effort with JIC and DELJIS to determine if it will move forward.

Appearance Time Slots in Ranges – Courts currently have time slots for arraignments and the system requires a time for notifications to the public.  Determine feasibility to see if time slots should be captured.

COOP – Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

AG Intake Night Schedule – Projected implementation 2/15/2011.

Charge Ranking for DELJIS and JIC records – Not started.

Email to Officers Intake- Projected implementation 2/15/2011.  No overtime authorization.  This is set forth in the email.

Email Units Reference Intakes – Projected implementation 2/15/2011.

Pre-populate Intake Forms for DOJ to Reduce Data Entry – Need spec from DOJ.

DUI Database:  The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

New DOJ Case Tracking System – Create a new Case Management system for the Department of Justice to replace their existing system.

Prosecution Charging Initiative (Attorney Prosecution System) – DELJIS in-house testing has started, expecting to schedule live DOJ test in the next few weeks.

Traffic Report Supplement – Testing of data interface in progress.  Once completed report for DSP traffic will be printable.

FTAP Interface Program – Testing with SBI.

Accident Sale Portal – Confusion on developing Point of Sale for E-Crash has been resolved.  DELJIS will work with DSP Traffic and local agencies to address concerns as we move forward.

AIIR Report – Requested federal money from Office of Highway Safety has been approved.  Meeting scheduled to discuss preliminary program specifications.

Banned List – Not started.  May need to reach out to DOJ as there as a recent ruling about banning people from locations.  Need to see if this will impact this project.

Criminal Summons Reprint – Work in progress.  This will have a positive impact on Criminal summons notary process.

DNREC Criminal Summons – Not started.  Need to set up meeting with DNREC Administration.

E-Crash and E-ticket data to XML transfer to NCCPD – E-crash data is being mapped to NCCPD SQL database.  E-ticket data being mapped to XML.  Web services to be developed.  In progress.

Email Address Capture for Parties – Completed.

Eticket to .NET – Not started.

LEISS upgrades for E-Crash – Not started.

Tracking of Military Veteran Cases Within System – Need a way to track cases for military veterans to see if a person has prior military.

PDF Version of LEISS – Work in progress.

Sealed Warrants – Final program review is being conducted.  Anticipated release 4/1/11.

SBI Case Management – DELJIS testing in-house.

Disposition Transmission to FBI – NCHIP Award has been granted.  MOU has been developed.  Working with DTI to finalize business case for ARB review.

AISLE Project – Pending DCI work on new switcher.

DCI Message Switcher Modernization – Work in progress as time permits.

Switch Connection Encryption – Not started.

Validation Project – Courts have been trained.  Official start date with purge routine will be 7/1/11.  DELJIS to develop re-activate routine.

VINE Call to Court – Program in production for Court calls for defendants for all courts except CCP.  Meeting was conducted with CCP and reviewing their concerns.

NIBRS – 2010 Crime reports need to be done by March 1, 2011.

E-Ticket – Request made to have the fine and costs breakdown removed from the ticket.  Law enforcement would like to be able to print an inspection notice without creating an e-ticket.  Also would like to have an automated way for certified driving record.  Request made that there be an option to correct the wrong information of ethnicity.  Also State Police is requesting the possibility of printing out non-activity radar logs.

LEISS – Ability to have the witness block information saved as well as the list of witnesses.

COGNOS – Still working well.

E-Crash – Ms. Bell attended a meeting pertaining to E-Crash.  They presented a graph regarding the percentage of the accidents in Delaware which involved commercial vehicles.    There are 795 e-crash reports involving commercial vehicles that are marked incorrectly that are being unapproved and returned to the individual agencies for completion and/or correction.  All agencies will be getting e-mails advising them that these reports will be forthcoming for their completion and/or correction and be resubmitted.  The other question that has come up is the ownership of the school buses.  Instead of using State of Delaware and the address of Brickstone Landing Road, the ownership will read the school district it belongs to and their associated address.  Another question with E-Crash, if someone is in an accident and they die later as a result of the accident, should the original report be changed to say fatal or should it automatically generate the severity of the crash be updated on a supplement when the CREW people update it.  The decision was made that the original stay as is and a supplement then records the death.

Another topic brought up was when there is an accident and the victim of the property is DP&L, Delaware Co-Op, Comcast, Verizon, that they should automatically be notified that their property was damaged in an accident.

Tow Slip – There will be a new field for adding a business name for the owner of the vehicle.

- NEW BUSINESS

Ms. Rigby mentioned that were having a lot of cases where possibly the Court or the Attorney General’s office is adding charges instead of pulling them up under the DUC number.  Ms. Gedney stated that DELJIS is working with both agencies to minimize the number of those cases.

Cpl. Elwood brought up the idea of the Courts having the ability to go through Outlook Schedule of Court to put in trial dates by e-mail and they go directly to their Outlook calendar thus avoiding the problem of not appearing for trial when they don’t get their paper subpoenas and losing time for a non appearance.

Ms. Lynch from the Rehoboth Police Department asked who should be contacted to stop the printing of weather updates that come across the CJIS printer where they print their tickets.  They are wasting the paper and on occasion the weather reports get caught up in the warrants that they are doing.  Ms. Bell advised that she will need to contact DSP Com Center.

- ADJOURNMENT

With there being no further business to discuss Cpl. Elwood made a motion to adjourn the meeting.  Ms. Bates seconded the motion and it was unanimously carried.  The meeting was adjourned at 11:05 a.m.

Next Meeting Date:  Tuesday, April 19, 2011 at 9:30 a.m.