DELAWARE CRIMINAL JUSTICE INFORMATION SYSTEM

LAW ENFORCEMENT USER’S GROUP

MEETING MINUTES

June 13, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the Law Enforcement User’s Group was held at the Dover Police Department, Dover, Delaware  19904.  Cpl. Bob Abbott called the meeting to order at 9:30 a.m.  Those in attendance included:

Peggy Bell		DELJIS		Lynn Gedney		DELJIS

Sandi Nickerson	DELJIS		Suzanne DeBarr	DELJIS

John Bell		DELJIS		Jody Hauck		DRBA

Mary Sheppard	SBI/DSP		Renee Rigby		SBI/DSP

Bill Crotty		DIAC/DSP		Michael Chionchio	DSFM

Robert Fox		DSFM			Tammy Hyland	DSP

Dawn Lynch		Rehoboth PD	Robert Abbott	NCCPD

David Elwood	DSP

- REVIEW OF APRIL MINUTES

A motion to approve the minutes from the April 19, 2011 Law Enforcement User’s Group meeting was made by Sgt. Jody Hauck and seconded by Ms. Tammy Hyland.  The group unanimously approved the minutes and the motion was carried.

- AUTOMATED SYSTEM USAGE – The statistics were reviewed by LEUG attendees.  Ms. Bell went through each category.

- OLD BUSINESS

DELJIS Development Progress Report – An overview of the Development Progress Report was given to the attendees so they could track progress on action items listed.  Please refer to the attached report.

AFIS Interface – Server issue needs to be resolved.  DELJIS now has a copy of “send and receive” for future use.  DSP and/or Morphotek new server is needed as original server was Window NT and cannot be put on the network.

Bail Bondsperson Database – Specifications have been received by SBI to capture persons with professional licenses – armor car guards, security guards, bail enforcement agents, etc.

Bradley Legislation – Letters A to R done.  DELJIS is doing data matching for the mismatch cases.  Need to run adhoc program between Name Index file and see which doctors will need a 10 year reprint.

Child Support Interface – Waiting on final interface specifications from DCSE to begin.

Criminal Summons Calendar – Need an automatic routine to place a disposition on the record and move the case forward.

Data Exchange with Maryland DOC – DOC, CJC and DELJIS had a meeting to address this project.  DELJIS needs to establish a scope of work and determine an appropriate funding source.  Meeting set up for the 24th of June.

E-Ticket Assessment Buckets – DELJIS is working on the web link to show a generic ticket with all the fine amounts and then placing that link on the ticket and removing all the buckets.

E-Tow – Work not started.  Work will need to be done to segment E-Crash and E-Tow.  This is a requirement from pending legislation.

E-Warning – Work not started.  Will begin to spec out what application will look like.  Additionally this may replace banned list as a better way to track individuals.

Gun Court Committee – Programming for the automatic flagging is completed.  LEISS changes completed need to move into production.  COGNOS cube for gun court developed COGNOS Gun Court training on 5/31/11.

Long Term Care Dashboard – Partner with Long Term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

Medicaid Interface With E-Crash – Working on getting job as a production job.  Waiting on information from end user contractor.

Mobile License Plate Reader Download Portal – There is a desire to form a sub-group of users to see what needs DELJIS can address.

PFA Non-Service When Checking Wanted Person – Spoke with DVCC committee, it appears that it is under five percent and without Family Court collecting driver license number on respondents we cannot electronically link when driver’s license check is done.

Police Performance Measure for JP Courts and JFC – Monthly report has been moved to production.  JP Court will monitor any needs for additional data.

Temporary License Creation – Working on final programming as time permits.

Web Apps Change Login Application – Not started.

Temporary License Creation – Working on final programming as time permits.

Bail Forms for JP Court – DELJIS and JP Court had a bail meeting to get final drafts of forms.  COTS programmer to begin programming in approximately 3 weeks.

JP Court Changes in Case Management – Finalizing Red Light Default and Civil Judgment forms.  Suspension process waiting on programs to be released.

Rule 9 for CCP and Family Courts – Not started.  Waiting on court approval before any work can be started.

Wilmington Red Light Appeals to JP Court – Meeting held with JP Court and ACS.  Addressing questions from vendor.

COOP – Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

Build Interface between LEISS and DIAC and Transfer Data to MemX – To reduce data entry between LEISS and DIAC need a way to electronically interface between the two systems.  Want to enhance homeland security with this interface.  E-Ticket has been modified to capture data.  E-Crash needs to be changed to capture this information.

Build Interface Matching Program between DOE (3 pilot schools) and CJIS – Not started.  Files need to be created to enhance matching.

Charge Ranking for DELJIS and JIC Records – Testing has begun in-house.

DUI Database – The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

New DOJ Case Tracking System – Create a new case management system for the Department of Justice to replace their existing system.

Pre-populate Intake Forms for DOJ to Reduce Data Entry – Need specs from DOJ.

Prosecution Charging Initiative (APS-Attorney Prosecution System) – Application has been released to end user for testing.  Printer user request has been installed on table for use.

Redacting Police Complaint for DOJ Release – Not started.

Traffic Report Supplement – Report completed.  To be released within next two weeks.

Interface Between Department of Elections and CJIS – Working with DTI and Elections to change current interface with Elections and DELJIS.

FTAP Interface Program – Testing with SBI and waiting to see impact on new legislation on this application.

Accident Sale Portal – Report has been created in PFD and working on front end point of sale.  Will be working on establishing account for fee collection and release of accident to person/insurance companies involved.

AIIR Report – Coding has started.  Mock-up being developed as code is developed.  Once code developed then mock-up is easily changed.

Criminal Summons Reprint – Work in progress.  This will  have a positive impact on criminal summons notary process.

DNREC Criminal Summons – Not started.  Need to set up meeting with DNREC Admin. Chief Klien.

E-Crash and E-Ticket Data to XML Transfer to NCCPD – DELJIS part is completed.  NCCPD is working on mapping phase for in-house data transfer.

Modify E-Ticket to Capture People in Vehicle – Not started but will be beneficial to law enforcement.

E-Ticket to .NET – Not started.

LEISS Upgrades for E-Crash – Not started.

Need to Track Military Veteran Cases Within System – This has been completed for LEISS and E-Ticket.  E-Crash is being worked on.

PDF Version of LEISS – Work in progress.

Sealed Warrants – Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

Tow Slip Letters – Not started.

Interface Enhancement with the Public Defender’s Office – Need to modify PD broker to include additional data elements such as language, veteran, etc.

Disposition Transmission to FBI – Programming is in progress.

SBI Case Management – DELJIS and SBI had a meeting to review programming efforts.  Minor changes are being requested.

AISLE Project – Pending DCI work on new switcher.

DCI Message Switcher Modernization – Work in progress, as time permits.

Switch Connection Encryption – Not started.

Validation Project – Courts have been trained.  Official start date with purge routine will be 7/1/11.  DELJIS testing the reactivate screen this week.

VINE Call to Court – Work order has been put in for change in script notification.  Changes to scripts will be released shortly with all enhancements except select “2” for Spanish as it is not available.  The person must register for Spanish.

NIBRS – Nothing to report.  NIBRS training scheduled for July 12 and 13, 2011 at Dover Police Department.  More information to come.

E-Ticket – Moving along.  Gang field moved next to injury field.

LEISS – No new outstanding problems.

COGNOS – Up and running.  Question about the number of tickets and number of charges.

E-Crash – Still validating.  Still sending back reports.

Tow Slip – Need to talk to NCCPD regarding how to center letter for folding purposes.

- NEW BUSINESS

Lt. Crotty of the Delaware State Police DIAC unit spoke with regard to an issue that was discussed in the April LEUG meeting as to whether or not police officers when doing a car stop have a legal right to question passengers in the vehicle.  You may ask their name, sex, date of birth, race and cell phone number.  Lt. Crotty said that it is constitutionally correct to question the passengers as long as the car stop is lawful and you can run them through the computer and see whether or not they are wanted.  Lt. Crotty provided a copy of the case law from the Delaware Supreme Court and a copy is attached.

DELJIS is conducting security training.  There are two more sessions that will be held in Sussex County and New Castle County and Ms. Bell encourages all departments to send their people to these sessions.

- ADJOURNMENT

With there being no further business to discuss Sgt Hauck made a motion to adjourn the meeting.  Ms. Hyland seconded the motion and it was unanimously carried.  The meeting was adjourned at 10:55 a.m.

Next Meeting Date:  Tuesday, October 18, 2011 at 9:30 a.m.