DELAWARE CRIMINAL JUSTICE INFORMATION SYSTEM

LAW ENFORCEMENT USER’S GROUP

MEETING MINUTES

October 18, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the Law Enforcement User’s Group was held at the Dover Police Department, Dover, Delaware  19904.  Cpl. Bob Abbott called the meeting to order at 9:30 a.m.  Those in attendance included:

Peggy Bell		DELJIS		Lynn Gedney		DELJIS

John Bell		DELJIS		Dom Carretto	DELJIS

Suzanne DeBarr	DELJIS		Sandi Nickerson	DELJIS

Robert Fox		State Fire Marshal	David  Hopkins	Newark PD

Dawn Lynch		Rehoboth PD	Subin George	DelDOT

Robert Abbott	NCCPD		Michael Wysock	DSP

Donna Massey	Seaford PD		Joel Ivory		Univ. Delaware PD

Renee Rigby		DSP/SBI		Mary Sheppard	DSP/SBI

Kathy Bates		JP Ct.

- REVIEW OF JUNE MINUTES

A motion to approve the minutes from the June 13, 2011 Law Enforcement User’s Group meeting was made by Mr. David Hopkins and Lt. Michael Wysock.  The group unanimously approve the minutes and the motion was carried.

- AUTOMATED SYSTEM USAGE – The statistics were reviewed by LEUG attendees.  Ms. Bell went through each category.

- OLD BUSINESS

DELJIS Development Progress Report – An overview of the Development Progress Report was given to the attendees so they could track progress on action items listed.  Please refer to the attached report.

AFIS Interface – Server issue needs to be resolved.  DELJIS now has a copy of  “send and receive” for future use.  DSP and/or Morotek new server is needed as original server was Window NT and cannot be put on the network.

Bail Bondsperson Database – Specifications have been received by SBI to capture persons with professional licenses – armor car guards, security guards, bail enforcement agents, etc.

Bradley Legislation – S-Z have been matched and letters sent out to doctors with no prints.  Going back to match doctors that previously had no prints to see how many still have not been printed.

Child Support Interface – Programming is in progress.

Criminal Summons Calendar – Implemented October 10, 2011.

Data Exchange with Maryland DOC – Test file sent to Maryland October 13, 2011.

E-Warning/Juvenile Justice Charges – Programming is in progress.

Gun Court Committee – Additional data requested for COGNOS report.  Work in progress.

Long Term Care Dashboard – Partner with Long term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

Medicaid interface with E-Crash – Setting up SFTP access.

Mobile License Plate Reader Download Portal – There is a desire to form a sub-group of users to see what needs DELJIS can address.

PFA non-Service when Checking Wanted Person – Will require JIC program changes to allow offender update for Family Court ability to add license numbers and DELJIS to add PFA check to DMV inquiries for PFA not served, suggested program change given to JIC.

Temporary License Creation – Working on final programming as time permits.

Web Apps Change Login Application – Not started.

Interface with DATE – Not started.

Enhancement for NICS – Not started.

Enhancement for Reporting Accurate CCH – Not started.

Security Logon Screen – Not started.

Vera Institute – Vera Institute decided to combine sentenced and probation & parole, working on this combined file and the court data file due to be completed October 18, 2011.

Juvenile Justice Cube – New program for juveniles instead of being arrested, they will be put in a special program to complete.

Bail Forms for JP Court – Programming is in progress.

Rule 9 for CCP and Family Courts – Not started.  Waiting on court approval before any work can be started.

Collection of DOC Supervision Fees – OSCCE is working on business rules.

Wilmington Red Light Appeals to JP Court – Set up SFTP site for vendor file.  Testing with vendor.

Dog Fines – Getting the rules from JP Court.

Jurisdictional Form Change – Sample forms given to JP Court.

COOP – Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

Build Interface Matching Program Between DOE (3 pilot schools) and CJIS – Matched Indian River School District to see who needs prints.

DUI Database – The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

New DOJ Case Tracking System – Create a new Case Management system for the Department of Justice to replace their existing system or interface to vendor software.

Pre-populate Intake Forms for DOJ to Reduce Data Entry – Waiting to see if this will be addressed in new DOJ Case Tracking system.

Prosecution Charging Initiative (APS Attorney Prosecution System) – Waiting for DOJ to determine users for each county to train in application.

Redacting Police Complaint for DOJ Release – Not started.  On hold.

Interface Between Department of Elections and CJIS – Working with DTI and Elections to change current interface with Elections.

FTAP Interface Program – Application available for use, no problems have been reported.

Accident Sale Portal – Report has been created in PFD and front end point of sale completed.  Working on establishing account for fee collection and financial interface.  Will need legislative change.

AIIR Report – Files being created and backend programming progress.

DNREC Criminal Summons – Not started.  Need to set up meeting with DNREC Admin. Chief Klein.

E-Ticket to .NET – Not started.

LEISS Upgrades for E-Crash – Not started.

PDF Version of LEISS – Work in progress.

Sealed Warrants – Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

New Rape Crime Codes – To be implemented January, 2012.

Interface Enhancement With the Public Defender’s Office -  Need to modify PD broker to include additional data elements such as language, veteran, etc.

Disposition Transmission to FBI – Test CD sent to FBI and accepted, creating CDs for years for years 2002 thru present, will begin testing DSP transactions within next week.

HB 177 Expungement Bill – Not started.

SBI Case Management – SBI testing to start October 18, 2011.

AISLE Project – Pending DCI work on new switcher.

DCI Message Switcher Modernization – Work in progress, as time permits.

Switch Connection Encryption – Not started.

Validation Project – Vendor testing broker calls.  Reactivate screen has been completed.

VINE Call to Court – Changes to scripts will be released shortly with all enhancement except select “2” for Spanish.  Receiving grant money to make Spanish available.

NIBRS – August data just sent to FBI.  Just a reminder to everybody that it’s that time of year to start checking reports for your agency including the unapproved list and try to get everything cleaned up and finished.

E-Ticket – Application working very well.  There is a new feature that popped up when a download came to Adobe PDF.  You can print an unofficial copy that says Unofficial Dynamic Adobe PDF, do not give to offender.

LEISS -  No reported problems.

COGNOS – Nothing new to report.  Renewal of licensing is in January.

E-Crash -  Running smoothly.  Changes are being made on DELJIS side with validations to track the number of times an officer has been contacted to complete an incomplete E-crash report.  Question from DelDOT regarding statistics in two car impacts, the coding field in 2010 to 2011 is coded at “88” and from 2006 to 2009 they were coded as “00” and wanted to know if the more current statistics could be coded as “00”.  Mr. Carretto said he would look into it however if it is a MMUCC field there was nothing that could be done to change that.

Tow Slip – Tow slip letter has been released.

- NEW BUSINESS

A new issue that has come up is Mental Patients.  I have had calls from one of our State Senators regarding this matter.  This situation is handled differently by the individual agencies depending on what agency is doing the report as to how this is listed on the person’s record.  More discussion is upcoming.

- ADJOURNMENT

With there being no further business to discuss Lt. Wysock made a motion to adjourn the meeting.  Mr. Hopkins seconded the motion and it was unanimously carried.  The meeting was adjourned at 11:00.

Next Meeting Date:  Monday, December 12, 2012 at 9:30 a.m.