DELAWARE CRIMINAL JUSTICE INFORMATION SYSTEM

LAW ENFORCEMENT USER’S GROUP

MEETING MINUTES

December 12, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the Law Enforcement User’s Group was held at the Dover Police Department, Dover, Delaware  19904.  Cpl. Bob Abbott called the meeting to order at 9:35 a.m.  Those in attendance included:

Lynn Gedney			DELJIS	Nicole Wilson	DELJIS

Sandi Nickerson		DELJIS	John Bell		DELJIS

Dom Carretto		DELJIS	Suzanne DeBarr	DELJIS

Subin George		DelDOT	Tammy Hyland	DSP

Jody Hauck			DRBA		Dawn Lynch		Rehoboth PD

Renee Rigby			DSP/SBI	Mary Sheppard	DSP/SBI

David Moyer			DNREC	Robert Fox		DSFM

Bob Abbott			NCCPD	Patricia Virdin	Dover PD

Mike McDonald		DSP/IT	Barbara Pollitt	DSP/IT

Kathy Bates			JP Ct.

- REVIEW OF DECEMBER MINUTES

A motion to approve the minutes from the December 12, 2011 Law Enforcement User’s Group meeting was made by  Ms. Tammy Hyland and seconded by Sgt. Jody Hauck.  The group unanimously approved the minutes and the motion was carried.

- AUTOMATED SYSTEM USAGE – The statistics were reviewed by LEUG attendees.  Ms. Gedney went through each category.

- OLD BUSINESS

DELJIS Development Progress Report – An overview of the Development Progress Report was given to the attendees so they could track progress on action items listed.  Please refer to the attached report.

AFIS Interface – Testing Mainframe interface.  Coding LEISS Livescan Arrest Processing.

Bail Bondsperson Database – Specifications have been received by SBI to capture persons with professional licenses-armored car guards, security guards, bail enforcement agents, etc.

Bradley Legislation – Rematch completed for letters M-R.  Production job being created for Rap Back process.

Child Support Interface – Programming is in progress.

Data Exchange with Maryland DOC – Test file sent to Maryland October 13, 2011.

E-Warning/Juvenile Justice Charges – Programming is in progress.

Gun Court Committee – Completed additional cube requested for Baseline comparison prior to Gun court starting December 7, 2011.  Completed November 3, 2011 COGNOS cube showing lead charges of case with prior arrests/convictions.

Long Term care Dashboard – Draft of MOU has been submitted for approval.

Medicaid Interface with E-Crash – Testing with vendor, successfully tested sending and receiving files thru SFTP.

Mobile License Plate Reader Download Portal – There is a desire to form a sub-group of users to see what needs DELJIS can address.

PFA Non-Service When Checking Wanted Person – Meeting requested by Family Court with DELJIS/JIC.

Temporary License Creation – Working on final programming as time permits.

Web Apps Change Login Application – Not started.

Interface With DATE – Not started.

Enhancement for NICS – Not started.

Enhancement for Reporting Accurate CCH – Not started.

Security Logon Screen – Programming is in progress for single sign-on with security policy validation.

Juvenile Justice Cube  - New program for juveniles.  Instead of being arrested, they will be put in a special program to complete.  Not started.

Bail Forms for JP Court – Sample forms given to JP Court this week.

Rule 9 for CCP and Family Courts – Not started.  Waiting on court approval before any work can be started.

Collection of DOC Supervision Fees – OSCCE is working on business rules.

Wilmington Red Light Appeals to JP Court – Set up SFTP site for vendor file.  Testing with vendor.

Jurisdictional Form Change – Sample forms given to JP Court.  Waiting on final changes.

COOP – Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

Build Interface Matching Program between DOE (3 pilot schools) and CJIS – Matched Indian River School District to see who needs prints.

DUI Database – The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

New DOJ Case Tracking System – Create a new case management system for the Department of Justice to replace their existing system or interface to vendor software.

Pre-populate Intake Forms for DOJ to Reduce Data Entry – Waiting to see if this will be addressed in new DOJ Case Tracking System.

Prosecution charging Initiative (APS-Attorney Prosecution System) – Training was held November 8, 2011 addressing issues as they arose.

Redacting Police Complaint for DOJ Release – Not started.

Interface Between Department of Elections and CJIS – Working with DTI and Elections to change current interface with Elections.

Accident Sale Portal – Report has been created in PFD and front end point of sale completed.  Working on establishing account for fee collection and financial interface.

AIIR Report – In-house testing in progress.  Anticipated release January 3, 2012.

DNREC Criminal Summons – Not started.  Need to set up meeting with Admin Chief Kline.

E-Ticket to .NET – Not started.

LEISS Upgrades for E-Crash – Not started.

PDF Version of LEISS – Work in progress.

Sealed Warrants – Release was 4/1/11.   Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

New Rape Crime Codes – To be implemented January, 2012.

Subpoena for Trial E-Ticket – Not started.

Interface Enhancement with the Public Defender’s Office – Specifications given to programmer.

Disposition Transmission to FBI – CDs for years 2002 thru present have been re-sent to FBI as original CDs could not be read.

HB 177 Expungement Bill – Programming in progress.

SBI Case Management – SBI testing started October 18, 2011, addressing issues as reported.

AISLE Project – Pending DCI work on new switcher.

DCI Message Switcher Modernization – Work in progress, as time permits.

Switch Connection Encryption – Not started.

Validation Project – Validation updates to local file turned back on October 31, 2011.  Purge routine to start January 1, 2012.  Local records updated for validation.

VINE Call to Court – Changes to scripts will be released shortly with all enhancements except select “2” for Spanish.  Waiting on spending authority for the grant money to begin work with vendor.

NIBRS – All data through October submitted to FBI.  Starting to get the totals for homicides.

E-Ticket – Going well.

LEISS – Nothing to report.

COGNOS – Running fine.  There have been a few problems with server.

E-Crash – Questions for discussion by Ms. Hyland, the first of which was in reference to fatal accident not being classified correctly if initially an injury crash.  Wondering where this stood.  When the officers do supplements and they pull the person in from the original report that they want to update, if that person on the original report was fourth or fifth listed and they only pulled him over in the supplement then they become number one victim again instead of being fourth or fifth.   Mr. Carretto stated that they are checking into this.  Sgt. Hauck stated that DRBA are having problems with the grid number and can’t go in and change it.

Tow Slip – Nothing to report.

- NEW BUSINESS

Officer Moyer of DNREC made note that the automated criminal summons would not work for a corporation.  DNREC cannot do this on the new computers that they received.  DELJIS will do a follow up.

Ms. Rigby stated that there were some pending AFIS problems, they had not received any information since December 9, 2011.

- ADJOURNMENT

With there being no further business to discuss Officer Moyer made a motion to adjourn the meeting and the motion was seconded by Mr. Fox and was unanimously carried.  The meeting was adjourned at 10:45 a.m.

Next Meeting Date:  Monday, February 13, 2012 at 9:30 a.m.