DELAWARE CRIMINAL JUSTICE INFORMATION SYSTEM

PROJECT STEERING COMMITTEE

MEETING MINUTES

May 24, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the DELJIS Project Steering Committee was held on Tuesday, May 24, 2011 at the Smyrna Rest Stop Conference Room, Smyrna, Delaware.  Ms. Bell called the meeting to order at 10:20 a.m.  Those in attendance were:

Peggy Bell		DELJIS		Lynn Gedney		DELJIS

Sandi Nickerson	DELJIS		Marian Bhate		PD

Kevin Agne		Family Court		Earle Dempsey	DTI

- REVIEW OF APRIL MINUTES

Motion made by Mr. Agne and seconded by Ms. Bhate to approve the April, 2011 minutes.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- Data Base Cleanup:  Numerous records are being addressed.  The numbers speak for themselves.

- AFIS Interface:  Server issue needs to be resolved.  DELJIS now has a copy of “send and receive” for future use.  DSP and/or Morotek new server is needed as original server was Window NT and cannot be put on the network.

- Bradley Legislation:  Letters A to R are done.  DELJIS is doing matching for the mismatch cases.  Need to run adhoc program between Name Index file and see which doctors will need a 10 year reprint.

- Child Support Interface:  This is an on-going project which DELJIS is a partner agency.

- Criminal Summons Calendar:  Need a way to have automated summons scheduled automatically on court calendars.  Need an automatic routine to place a disposition on the record and move the case forward.

- Data Exchange with Maryland DOC:  DOC, CJC and DELJIS had a meeting to address this project.  DELJIS needs to establish a scope of work and determine an appropriate funding source.

- E-Ticket Assessment Buckets:  DELJIS is working on the web link to show a generic ticket with all the fine amount and then placing that link on the ticket and removing all the buckets.

- E-Tow:  Work not started.  Work will need to be done to segment E-Crash and E-Tow.  This is a requirement from pending legislation.

- E-Warning:  Work not started.  Will begin to spec out what application will look like.  Additionally this may replace banned list as a better way to track individuals.

- Gun Court Committee:  Programming for the automatic flagging is completed.  LEISS changes completed need to move into production.  COGNOS cube for gun court developed.   COGNOS Gun Court training will be held May 31, 2011.

- Long Term Care Dashboard:  Partner with Long Term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

- Medicaid Interface with E-Crash:  Working on getting job as a product job.  Waiting on information from end-user contract.

- Mobile License Plate Reader Download Portal:  There is a desire to form a sub-group of users to see what needs DELJIS can address.

- PFA Non-service When Checking Wanted Person:  Not stated. DELJIS is prepared totals for Judge Vaughn’s committee to see the degree of the problem.  Numbers are under 200.

- Police Performance Measure for JP Courts and JFC:  Report pending JP Court review.  Courts are comparing manual totals to system totals.

- Temporary License Creation:  Working on final programming as time permits.

- Bail Forms for JP Court:  DELJIS and JP Court had a bail meeting and working on bail requirements.

- JP Court Changes in Case Management:  Modification to the Red Light forms has been started.  Waiting on programs to be released.

- Rule 9 for CCP and Family Court:  Not started.  Waiting on court approval before any work can be started.

- Wilmington Red Light Appeals to JP Court:  Not started.  This matter would be coordinated with JIC and DELJIS to determine if it will move forward.

- COOP:  Met with DTI to go over COOP plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

- Build Interface Between LEISS and DIAC and Transfer Data to MemX:  To reduce data entry between LEISS and DIAC.  Need a way to electronically interface between the two systems.  Want to enhance homeland security with this interface.  Fields are being added to LEISS, E-Ticket and E-Crash to capture this information.

- Build Interface Matching Program Between DOE (3 pilot schools) and CJIS:  Not started.  Files need to be created to enhance matching.

- Charge Ranking for DELJIS and JIC Records:  Not started.

- DUI Database:  The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database flagging would eliminate the need for this research.

- New DOJ Case Tracking System:  Create a new case management system for the Department of Justice to replace their existing system.

- Pre-populate Intake Forms for DOJ to Reduce Data Entry:  Need specs from DOJ.

- Prosecution Charging Initiative (APS Attorney Prosecution System):  Application has been released to end user for testing.  Printer user requested address installed on table for use.

- Redacting Police Complaint for DOJ Release:  Not started.

- Traffic Report Supplement:  Report completed.  Testing phase to be finalized with DSP traffic.

- Interface Between Department of Elections and CJIS:  Working with DTI and Elections to change current interface with Elections and DELJIS.

- FTAP Interface Program:  Testing with SBI and waiting to see impact on new legislation on this application.

- Accident Sale Portal:  Report has been created in PFD and working on front end point of sale.  Will be working on establishing account for free collection and release of accident to person/insurance companies involved.

- AIIR Report:  Coding has started.  Mock-up being developed as code is developed.  Once code developed then mock-up is easily changed.

- Criminal Summons Reprint:  Work in progress.  This will have a positive impact on criminal summons notary process.

- DNREC Criminal Summons:  Not started.  Need to set up meeting with DNREC Admin. Chief Klien.

- E-Crash and E-Ticket Data to XML Transfer to NCCPD:  DELJIS part is completed.  NCCPD is working on mapping phase for in-house data transfer.

- Modify E-Ticket to capture People in Vehicle:  Not started but will be beneficial to law enforcement.

- E-Ticket to .NET:  Not started.

- LEISS Upgrades for E-Crash:  Not started.

- Need to Track Military Veteran Cases Within System:  This has been completed for LEISS.  E-Crash and E-Ticket are being worked on.

- PDF Version of LEISS:  Work in progress.

- Sealed Warrants:  Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

- Tow Slip Letters:  Not started.

- Printing of E-Crash Reports:  DELJIS is working on this to print the entire report with supplements and narratives.

- Interface Enhancement With the Public Defender’s Office:  Need to modify PD broker to include additional data elements such as language, veteran, etc.

- Disposition Transmission to FBI:  Funding issues have been resolved and DELJIS is developing specs for review with SBI.

- SBI Case Management:  DELJIS and SBI had a meeting to review programming efforts.  Minor changes are being requested.

- AISLE Project:  Pending DCI work on new switcher.

- DCI Message Switcher Modernization:  Work in progress.  As time permits.

- Switch Connection Encryption:  Not started.

- Validation Project:  Courts have been trained.  Official start date with purge routine will be 7/1/11.  DELJIS will begin coding reactivate screen this week.

- VINE Call to Court:  Work order has been put in for change in script notification.  Changes to scripts will be released shortly with all enhancement except select “2” for Spanish as it is not available.  The person must register for Spanish.

AUTOMATED SYSTEM USAGE STATISTICS

Numbers are climbing.

- OPERATIONS

Maintenance:  We have 30 open requests, 1 new and 4 closed.

- SYSTEM QUALITY AND ACCESSIBILITY

Nothing to report.

- OLD BUSINESS

Partial funding from NCHIP has been granted, however at this time it is not known what portion of the request has been granted.

- NEW BUSINESS

A Justice Reinvestment Program has been awarded to Delaware through the Criminal Justice Council and we will be working with the Vera Institute’s Statistical Analysis Center and DOC to supply them with data dealing with recidivism and justice reinvestment for their research.

CAI State Procurement Contractor for IT Services – New program established for vendor contracts for IT programmers.

- ADJOURNMENT

With there being no further business to discuss, a motion to adjourn was made by Mr. Earle Dempsey and seconded by Mr. Agne.  The motion was carried unanimously and the meeting was adjourned at 11:00 a.m.

The next Project Steering Committee meeting will be held on June 21, 2011 – Bridge Line.