PROJECT STEERING COMMITTEE

MEETING MINUTES

July 26, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the DELJIS Project Steering Committee was held on Tuesday, July 26, 2011 at the Smyrna Rest Area.  Ms. Bell called the meeting to order at 10:05 a.m.  Those in attendance were:

Peggy Bell			DELJIS	Ray Sammons		DELJIS

Sandi Nickerson		DELJIS	Dwight Holden		DOC

Mark Bunitsky		DOJ		Kevin Agne			Family Ct.

Charlotte Walsh		JP Ct.		Renee Rigby			DSP/SBI

- REVIEW OF JUNE MINUTES

Motion made by Mr. Kevin Agne and seconded by Mr. Mark Bunitsky to approve the June, 2011 minutes.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- Data Base Cleanup:	Numerous records are being addressed.  The numbers speak for themselves.

- AFIS Interface:  Serve issue needs to be resolved.  DELJIS now has a copy of “send and receive” for future use.  DSP and/or Morotek new server is needed as original server was Window NT and cannot be put on the network.

- Bail Bondsperson Database:  Specifications have been received by SBI to capture persons with professional licenses – armor car guards, security guards, bail enforcement agents, etc.

- Bradley Legislation:   Letters A to R done.  DELJIS is doing matching for the mismatched cases.  Adhoc was run against Name Index file to see which doctors needed to be reprinted.

- Child Support Interface:  Waiting on final interface specifications from DSCE to begin.

- Criminal Summons Calendar:  Working on adding option to electronic notary for summons.

- Data Exchange with Maryland DOC:  Specifications received on data interchange. Programming has been started.

- E-Ticket Assessment Buckets:  DELJIS is working on the web link to show a generic ticket with all the fine amount and then placing that link on the ticket and removing all the buckets.

- E-Tow:  Work not started.  Work will need to be done to segment E-Crash and E-Tow.  DelDOT will call Recom and verify vehicle not stolen, once towed vehicle will be placed in Etoc.  Ten supervisors at DelDOT will need access.  Legislative passed.

- E-Warning/Juvenile Justice Charges:  Work not started.  Will begin to spec out what application will look like.  Additionally this may replace banned list as a better way to track individuals.  Adding Juvenile Justice charges to this as well.  For juveniles that are not arrested, but put in this program to complete.  If not completed, then they will be arrested.

- Gun Court Committee:  LEISS changes implemented June 27, 2011.

- Long Term Care Dashboard:  Partner with Long Term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

- Medicaid Interface with E-Crash:  Working on getting job as a production job.  Waiting on information from end-user contractor.

- Mobile License Plate Reader Download Portal:  There is a desire to form a sub-group of users to see what needs DELJIS can address.

- PFA Non-Service when Checking Wanted Person:  Will need to give Family Court ability to add license numbers and add PFA check to DMV inquiries to FPA not served.

- Temporary License Creation:  Working on final programming as time permits.

- Web Apps Change Login Application:  Not started.

- Security Logon Screen:  Create logon screen for users to read and validate Directive I and Acceptable use policies yearly.  Will have 30 days to read/validate.  If not done, user ID will automatically be changed to inactive.

- Sex Offender Management Board Website:  Working on content of site.

- Juvenile Justice Cube:  New program for juveniles instead of being arrested.  They will be put in a special program to complete.

- Bail Forms for JP Court:  DELJIS and JP Court had a bail meeting to get final drafts of forms.  COTS programmer to begin programming in approximately 3 weeks.

- JP Court Change in Case Management:  Move to production July 11, 2011.

- Rule 9 for CCP and Family Courts:  Not started.  Waiting on court approval before any work can be started.

- Wilmington Red Light Appeals to JP Court:  Meeting held with JP Court and ACS, addressing questions from vendor.  Project will be funded by Wilmington.

- COOP:  Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

- Build Interface Between LEISS and DIAC and Transfer Data to MemX:  E-Ticket and E-Crash have been modified to capture data.

- Charge Ranking for DELJIS and JIC Records:  Moved to production June 20, 2011.

- DUI Database:  The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

- New DOJ Case Tracking System:  Create a new case management system for the Department of Justice to replace their existing system.

- Pre-populate Intake Forms for DOJ to Reduce Data Entry:  Waiting to see if this will be addressed in new DOJ case tracking system.

- Prosecution Charging Initiative (APS Attorney Prosecution System):  Application has been released to end user for testing.  Printer user requested has been installed on table for use.

- Redacting Police Complaint for DOJ Release:  Not started.

- Interface Between Department of Elections and CJIS:  Working with DTI and Elections to change current interface with Elections and DELJIS.

- FTAP Interface Program:  Testing with SBI and waiting to see impact on new legislation on this application.

- Accident Sale Portal:  Report has been created in PFD and working on front end point of sale.  Will be working on establishing account for fee collection and release of accident to person/insurance companies involved.

- AIIR Report:  Coding has started.  Mock-up being developed as code is developed.  Once code developed then mock-up is easily changed.

- Criminal Summons Reprint:  Not started.  Need to set up meeting with DNREC Admin. Chief Klien.

- E-Crash and E-Ticket Data to XML Transfer to NCCPD:  DELJIS part is completed.  NCCPD is working on mapping phase for in-house data transfer.

- Modify E-Ticket to Capture People in Vehicle:  Coding has been completed.  Testing to begin shortly.

- E-Ticket to .NET:  Not started.

- LEISS Upgrades for E-Crash:  Not started.

- Need to Track Military Veteran Cases Within System:  All modules completed in LEISS, E-Ticket and E-Crash.

- PDF Version of LEISS:  Work in progress.

- Sealed Warrants:  Release was 4/1/11.  Program backed out on 4/12/11 due to a confusion of all involved.  DELJIS will begin testing new program modifications shortly.

- Tow Slip Letters:  Coding has been started.

- Interface Enhancement with the Public Defender’s Office:  Need to modify PD broker to include additional data elements such as language, veteran, etc.

- Disposition Transmission to FBI:  Programming is in progress.

- SBI Case Management:  Working on validation and letter print processes.

- AISLE Project:  Pending DCI work on new switcher.

- DCI Message Switcher Modernization:  Work in progress, as time permits.

- Switch Connection Encryption:  Not started.

- Validation Project:  Database update problem of validation date and user is being looked at by Software AG.  NIC number being corrupted on local file from this issue.

- VINE Call to Court:  Work order has been put in for change in script notification.  Changes to scripts will be released shortly with all enhancement except select “2” for Spanish as it is not available.  The person must register for Spanish.

AUTOMATED SYSTEM USAGE STATISTICS

Statistics reports are attached.

- OPERATIONS

Maintenance:  We have 31 open requests, 2 new and 1 closed.

- SYSTEM QUALITY AND ACCESSIBILITY

Downtime on July 31, 2011 from 7:00 to 12:00.  DTI and Software AG are applying updates to the system.

- OLD BUSINESS

None.

- NEW BUSINESS

None.

- ADJOURNMENT

With there being no further business to discuss, a motion to adjourn was made by Mr. Bunitsky and seconded by Mr. Agne.  The motion was carried unanimously and the meeting was adjourned at 11:00 a.m.

The next  Project Steering Committee meeting will be held on August 23, 2011 at the DELJIS office and via Bridge Line.