PROJECT STEERING COMMITTEE

MEETING MINUTES

June 21, 2011

OPENING AND ATTENDANCE

The Regularly scheduled meeting of the DELJIS Project Steering Committee was held on Tuesday, June 21, 2011, at the DELJIS Office Conference Room via Bridge Line.  Ms. Bell called the meeting to order at 10:00 a.m.  Those in attendance were:

Peggy Bell			DELJIS	Lynn Gedney			DELJIS

Sandi Nickerson		DELJIS	Deb Lindell			DOC

Kevin Agne			Family Ct.	Charlotte Walsh		JP Ct.

Renee Rigby			SBI		Earle Dempsey		DTI

Mark Bunitsky		DOJ		Monique Johnson		JIC

- REVIEW OF MAY MINUTES

Motion made by Mr. Dempsey and seconded by Ms. Lindell to approve the May, 2011 minutes.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- Data Base Cleanup:	Numerous records are being addressed.  The numbers speak for themselves.

- AFIS Interface:  Server issue needs to be resolved.  DELJIS now has a copy of the “send and receive” packet for future use.  DSP and/or Morotek new server is needed as original server was Window NT and cannot be put on the network.

- Bail Bondsperson Database:  Specifications have been received by SBI to capture persons with professional licenses-armored car guards, security guards, bail enforcement agents, etc.

- Bradley Legislation:  Letters A to R done.  DELJIS is doing data matching for the mismatched cases.  Need to run adhoc program between Name Index file and see which doctors will need a 10 year reprint.

- Child Support Interface:  Waiting on final interface specifications from DCSE to begin.

- Criminal Summons Calendar:  Need an automatic routine to place a disposition on the record and move the case forward.

- Data Exchange with Maryland DOC:  DOC, CJC and DELJIS had a meeting to address this project.  DELJIS needs to establish a scope of work and determine appropriate funding sources.  Meeting set up for June 24th.

- E-Ticket Assessment Buckets: DELJIS is working on the web link to show a generally how the fine amounts and assessments and place the link on the ticket and removing all the buckets from e-ticket.

- E-Tow:  Work not started.  Work will need to be done to segment E-Crash and E-Tow.  This is a requirement from pending legislative.

- E-Warning:  Work not started.  Will begin to spec out what application will look like.  Additionally this may replace banned list as a better way to track individuals.

- Gun Court Committee:  Programming for the automatic flagging is completed.  LEISS changes completed, need to move into production.  COGNOS cube for gun court developed.  COGNOS gun court training held on 5/31/11.

- Long Term Care Dashboard:  Partner with Long Term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

- Medicaid Interface with E-Crash:  Working on getting job as a production job.  Waiting on information from end-user contractor.

- Mobile License Plate Reader Download Portal:  There is a desire to form a sub-group of users to see what needs DELJIS can address.

- PFA Non-Service When Checking Wanted Person:  Spoke with DVCC committee.  It appears that it is under five percent and without Family Court collecting driver’s license numbers on respondents we will not be able to electronically link when driver’s license check is done.

- Police Performance Measure for JP Courts andJFC:  Monthly report has been moved to production.  JP Court will monitor any needs for additional data.

- Temporary License Creation:  Working on final programming as time permits.

- Web Apps Change Login Application:  Not started.

- Bail Forms for JP Court:  DELJIS and JP Court had a bail meeting to get final drafts of forms.  COTS programmer to estimates programming in approximately 3 weeks.

- JP Court Changes in Case Management:  Finalizing Red Light Default and Civil Judgment forms.  Suspension process waiting on programs to be released.

- Rule 9 for CCP and Family Courts:  Not started.  Waiting on court approval before any work can be started.

- Wilmington Red Light appeals to JP Court:  Meeting held with JP Court and ACS addressing questions from vendor.

- COOP:  Met with DTI to go over COOP plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

- Build Interface Between LEISS and DIAC and Transfer Data to MemX:  To reduce data entry between LEISS and DIAC, need a way to electronically interface between the two systems.  Want to enhance Homeland Security with this interface.  E-Ticket has been modified to capture data.  E-Crash needs to be changed to capture this information.

- Build Interface Matching Program Between DOE (3 pilot schools) and CJIS:  Not started.  Files need to be created to enhance matching.

- Charge Ranking for DELJIS and JIC Records:  In house testing has begun.

- DUI Database:  The Department of Justice does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

- New DOJ Case Tracking System:  Create a new case management system for the Department of Justice to replace their existing system.

- Pre-Populate Intake Forms for DOJ to Reduce Data Entry:  Need specs from DOJ.

- Prosecution Charging Initiative (APS Attorney Prosecution System):  Application has been released to end user for testing.  Printer user requested has been installed on table for use.

- Redacting Police Complaint for DOJ Release:  Not started.

- Traffic Report Supplement:  Report completed.  To be released within next two weeks.

- Interface Between Department of Elections and CJIS:  Working with DTI and Elections to change current interface with Elections and DELJIS.

- FTAP interface Program:  Testing with SBI and waiting to see impact on legislation on this application.

- Accident Sale Portal:  Report has been created in PFD and working on front end point of sale.  Will be working on establishing account for fee collection and release of accident to person/insurance companies involved.

- AIIR Report:  Coding has started.  Mock-up being developed as code is developed.  Once code developed then mock-up is easily changed.

- Criminal Summons Reprint:  Work in progress.  This will have a positive impact on criminal summons notary process.

- DNREC Criminal Summons:  Not started.  Need to set up meeting with DNREC Admin. Chief Klien.

- E-Crash and E-Ticket Data to XML Transfer to NCCPD:  DELJIS part is completed.  NCCPD is working on mapping phase for in-house data transfer.

- Modify E-Ticket to Capture Occupants in Vehicle:  Not started but will be beneficial to law enforcement.

- E-Ticket to .NET:  Not started.

- LEISS Upgrades for E-Crash:  Not started.

- Need to Track Military Veteran Cases Within System:  This has been completed for LEISS and E-Ticket.  E-Crash is being worked on.

- PDF Version of LEISS:  Work in progress.

- Sealed Warrants:  Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

- Tow Slip Letters:  Not started.

- Interface Enhancement with the Public Defender’s Office:  Need to modify PD broker to include additional data elements such as language, veteran, etc.

- Disposition Transmission to FBI:  Programming is in progress.

- SBI Case Management:  DELJIS and SBI had a meeting to review programming efforts.  Minor changes are being requested.

- AISLE Project:	Pending DCI work on new switcher.

- DCI Message Switcher Modernization:  Work in progress – as time permits.

- Switch Connection Encryption:  Not started.

- Validation Project:  Courts have been trained.  Official start date with purge routine will be 7/1/11.  DELJIS testing the re-activate screen this week.  The purge data is currently on hold due to system problems.

- VINE Call to Court:  Work order has been put in for change in script notification.  Changes to scripts will be released shortly with all enhancements except select (2) for Spanish as it is not available.  The person must register for Spanish.

AUTOMATED SYSTEM USAGE STATISTICS

Numbers are continuing to climb.

- OPERATIONS

Maintenance:  We have 30 open requests, 1 new and 1 closed.

- SYSTEM QUALITY AND ACCESSIBILITY

No new down time scheduled.

- OLD BUSINESS

None.

- NEW BUSINESS

Ms. Johnson reported that the Court of Common Pleas is having problems with sort description for DUI, 21 Del.C. Section 471100a1m and Unreasonable Speed, 21 Del.C. Section 4168000AB.

- ADJOURNMENT

With there being no further business to discuss, a motion to adjourn was made by Mr. Agne and seconded by Ms. Johnson.  The motion was carried unanimously and the meeting was adjourned at 10:30 a.m.

The next Project Steering Committee meeting will be held on July 26, 2011 at the Smyrna Rest Area Conference Room.