PROJECT STEERING COMMITTEE

MEETING MINUTES

December 13, 2011

Bridge Line

OPENING AND ATTENDANCE

The regularly scheduled meeting of the DELJIS Project Steering Committee was held on Thursday, December 13, 2011via Bridge Line at the DELJIS Office Conference Room.  Ms. Gedney called the meeting to order at 10:03 a.m.  Those in attendance were:

Lynn Gedney			DELJIS	Ray Sammons		DELJIS

Sandi Nickerson		DELJIS	Debby Frye			Family Ct.

Betty Smith			DOC		Kevin Agne			Family Ct.

Rita Walsh			JP Ct.		Monique Johnson		JIC

Marian Bhate			PD		Mark Bunitsky		DOJ

- REVIEW OF NOVEMBER MINUTES

Motion made by Ms. Walsh to make four amendments to the Retreat Minutes regarding DCAP, Mr. Sammons and Ms. Smith seconded the motion.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- Data Base Clean-up:  Numerous records are being addressed.  The numbers speak for themselves.

- AFIS Interface:  Testing Mainframe interface.  Coding LEISS Livescan Arrest Processing.

- Bail Bondsperson Database:  Specifications have been received by SBI to capture persons with professional licenses:  armored car guards, security guards, bail enforcement agents, etc.

- Bradley Legislation:  Rematch completed for letters M-R.  Production job being created for Rap Back process.

- Child Support Interface:  Programming is in progress.

- Data Exchange with Maryland DOC:  Test file send to Maryland October 13, 2011.

- E-Warning/Juvenile Justice Charges:  Programming is in progress.

- Gun Court Committee:  Completed additional cube requested for Baseline comparison prior to Gun Court starting December 7, 2011.  Completed November 3, 2011 COGNOS cube with additional items requested and added additional gun cube showing lead charges of case with prior arrests/convictions.

- Long Term Care Dashboard:  Draft of MOU has been submitted for approval.

- Medicaid Interface with E-Crash:  Testing with vendor, successfully tested sending and receiving files thru SFTP.

- Mobile License Plate Reader Download Portal:  There is a desire to form a sub-group of users to see what needs DELJIS can address.

- PFA Non-Service When Checking Wanted Person:  Meeting requested by Family Court with DELJIS/JIC.

- Temporary License Creation:  Working on final programming as time permits.

- Web Apps Change Login Application:  Not started.

- Interface with DATE:  Not started.

- Enhancement for NICS:  Not started.

- Enhancement for Reporting Accurate CCH:  Not started.

- Security Logon Screen:  Programming is in progress for single sign-on with security policy validation.

- Juvenile Justice Cube:  New program for juveniles instead of being arrested, they will be put in a special program to complete.  Not started.

- Bail forms for JP Court:  Sample forms given to JP Court this week.

- Rule 9 for CCP and Family Courts:  Not started.  Waiting on court approval before any work can be stated.

- Collection of DOC Supervision Fees:  OSCCE is working on business rules.

- Wilmington Red Light Appeals to JP Court:  Set up SFTP site for vendor file.  Testing with vendor.

- Jurisdictional Form Change:  Sample forms given to JP Court.  Waiting on final changes.

- COOP:  Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP Planner is beginning project review.

- Build Interface Matching Program Between DOE (3 pilot schools) and CJIS:  Matched Indian River School District to see who needs prints.

- DUI Database:  The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

- New DOJ Case Tracking System:  Create a new case management system for the Department of Justice to replace their existing system or interface to vendor software.

- Pre-Populate Intake Forms for DOJ to Reduce Data Entry:  Waiting to see if this will be addressed in new DOJ Case Tracking system.

- Prosecution Charging Initiative (APS Attorney Prosecution System):    Training was held November 8, 2011, addressing issues as they arise.

- Redacting Police Complaint for DOJ Release:  Not started.

- Interface Between Department of Elections and CJIS:  Working with DTI and Elections to change current interface with Elections.

- Accident Sale Portal:  Report has been created in PFD and front end point of sale completed.  Working on establishing account for fee collection and financial interface.

- AIIR Report:  In-house testing in progress.  Anticipated release January 3, 2012.

- DNREC Criminal Summons:  Not started.  Need to set up meeting with DNREC Admin. Chief Kline.

- E-Ticket to .NET:  Not started.

- LEISS Upgrades for E-Crash:  Not started.

- PDF Version of LEISS:  Work in progress.

- Sealed Warrants:  Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

- New Rape Crime Codes:  To be implemented January, 2012.

- Subpoena for Trial-E-Ticket:  Not started.

- Interface Enhancement with the Public Defender’s Office:  Specifications given to programmer.

- Disposition Transmission to FBI:  CDs for years 2002 thru present have been resent to FBI as original CDs could not be read.

- HB 177 Expungement Bill:  Programming in progress.

- SBI Case Management:  SBI testing started October 18, 2011.  Addressing issues as reported.

- AISLE Project:  Pending DCI work on new switcher.

- DCI Message Switcher Modernization:  Work in progress.  As time permits.

- Switch Connection Encryption:  Not started.

- Validation Project:  Validation updates to local file turned back on October 31, 2011.  Purge routine to start January 1, 2012.  Local records updated for validation as is and clears.

- VINE Call to Court:  Changes to scripts will be released shortly with all enhancements except select “2” for Spanish.  Waiting on spending authority for the grant money.

AUTOMATED SYSTEM USAGE STATISTICS

Statistic reports are attached.

- OPERATIONS

Maintenance:  There are 24 open cases, 4 new cases and 4 closed cases.

- SYSTEM QUALITY AND ACCESSIBILITY

Scheduled downtime for January 8, 2012 from 7:00 p.m. to 12:00 a.m.  Upgrade done December 10 and 11, 2011.  Back-up server for DELJIS moved from DEMA to DTI.

- OLD BUSINESS

JIC is looking to do changes to the credit card charge backs in CCP, JP Court and Family Courts.

- NEW BUSINESS

E-mail has been sent to have single sign-on for DCAP.

- ADJOURNMENT

With there being no further business to discuss, a Motion to Adjourn was made by Mr. Sammons and seconded by Ms. Frye at approximately 10:28 a.m.

Next Meeting Date:  Tuesday, February 21, 2012 – Bridge Line