PROJECT STEERING COMMITTEE

MEETING MINUTES

October 25, 2011

OPENING AND ATTENDANCE

The regularly scheduled meeting of the DELJIS Project Steering Committee was held on Tuesday, October 25, 2011, at the DELJIS Office Conference Room via Bridge Line.  Ms. Bell called the meeting to order at 10:02 a.m.  Those in attendance were:

Peggy Bell		DELJIS		Lynn Gedney		DELJIS

Ray Sammons	DELJIS		Sandi Nickerson	DELJIS

Mark Bunitsky	DOJ			Deb Lindell		DOC

Marian Bhate		PD			Capt. J. Sapp	DSP/SBI

Charlotte Walsh	JP Ct.			Kevin Agne		Family Court

Ken Thompson	JIC

- REVIEW OF THE SEPTEMBER MINUTES

Motion made by Mr. Mark Bunitsky and seconded by Ms. Deb Lindell to approve the September, 2011 minutes.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- Data Base Cleanup:  Numerous records are being addressed.  The numbers speak for themselves.

- AFIS Interface:  Server issue needs to be resolved.  DELJIS now has a copy of “send and receive” for future use.  DSP and/or Morotek new server is needed as original server was Window NT and cannot be put on the network.

- Bail Bondsperson Database:  Specifications have been received by SBI to capture persons with professional licenses – armor car guards, security guards, bail enforcement agents, etc.

- Bradley Legislation:  S-Z have been matched and letters sent out to doctors with no prints.  Going back to match doctors that previously had no prints to see how many still have not been printed.

- Child Support Interface:  Programming is in progress.

- Criminal Summons Calendar:  Implemented October 10, 2011.

- Data Exchange with Maryland DOC:  Test file sent to Maryland on October 13, 2011.

- E-Warning/Juvenile Justice Charges:  Programming is in progress.

- Gun Court Committee:  Additional data requested for COGNOS report.  Work in progress.

- Long term Care Dashboard:  Partner with Long Term Care and address needs to ensure compliance with SBI and reporting procedures.  Develop MOU agreements and work processes.

- Medicaid Interface with E-Crash:  Setting up SFTP access.

- Mobile License Plate Reader Download Portal:  There is a desire to form a sub-group of users to see what needs DELJIS can address.

- PFA Non-Service When Checking Wanted Person:  Will require JIC program changes to allow offender update for Family Court ability to add license numbers and DELJIS to add PFA check to DMV inquiries for PFA not served.  Suggested program change given to JIC.

- Temporary License Creation:  Working on final programming as time permits.

- Web Apps Change Login Application:  Not started.

- Interface with DATE:  Not started.

- Enhancement for NICS:  Not started.

- Enhancement for Reporting Accurate CCH:  Not started.

- Security Logon Screen:  Not started.

- Vera Institute:  Vera Institute decided to combine sentenced and probation and Parole, working on this combined file and the court data file.  Due to be completed October 18, 2011.

- Juvenile Justice Cube:  New program for juveniles.  Instead of being arrested they will be put in a special program to complete.

- Bail Forms for JP Court:  Programming is in progress.

- Rule 9 for CCP and Family Courts:  Not started.  Waiting on court approval before any work can be started.

- Collection of DOC Supervision Fees:  OSCCE is working on business rules.

- Wilmington Red Light Appeals to JP Court:  Set up SFTP site for vendor file.  Testing with vendor.

- Dog Fines:  Getting the rule from JP Court.

- Jurisdictional Form Change:  Sample forms given to JP Court.

- COOP:  Met with DTI to go over COOP Plan.  Basic functions have been added in COOP software and DELJIS COOP planner is beginning project review.

- Build Interface Matching Program Between DOE (3 pilot schools) and CJIS:  Matched Indian River School District to see who needs prints.

- DUI Database:	The DOJ does extensive research to see if a person should be charged with a DUI (greater than 2nd) and this information is constantly researched.  This database would eliminate the need for this research.

- New DOJ Case Tracking System:  Create a new case management system for the Department of Justice to replace their existing system or interface to vendor software.

- Pre-populate Intake Forms for DOJ to Reduce Data Entry:  Waiting to see if this will be addressed in new DOJ Case Tracking System.

- Prosecution Charging Initiative (APS Attorney Prosecution System):  Waiting for DOJ to determine users for each county to train in application.

- Redacting Police Complaint for DOJ Release:  Not started.

- Interface Between Department of Elections and CJIS:  Working with DTI and Elections to change current interface with Elections.

- FTAP Interface Program:  Application available for use.  No problems have been reported.

- Accident Sale Portal:  Report has been created in PFD and front end point of sale completed.  Working on establishing account for fee collection and financial interface.

- AIIR Report:  Files being created and backend programming in progress.

- DNREC Criminal Summons:  Not started.  Need to set up meeting with DNREC Admin. Chief Klien.

- E-Ticket to .NET:  Not started.

- LEISS Upgrades for E-Crash:  Not started.

- PDF Version of LEISS:  Work in progress.

- Subpoena for Trial – E-Crash:  Completed September 26, 2011.

- Sealed Warrants:  Release was 4/1/11.  Program backed out on 4/12/11 due to confusion of all involved.  DELJIS will begin testing new program modifications shortly.

- New Rape Crime Codes:  To be implemented January, 2012.

- Interface Enhancement with the Public Defender’s Office:  Need to modify PD broker to include additional data elements such as:  language, veteran, etc.

- Disposition Transmission to FBI:  Test CD sent to FBI and accepted.  Creating DCs for years 2002 thru present.  Will begin testing DSP transaction within next week.

- HB 177 Expungement Bill:	Not started.

- SBI Case Management:  SBI testing to start October 18, 2011.

- AISLE Project:  Pending DCI work on new switcher.

- DCI Message Switcher Modernization:  Work in progress as time permits.

- Switch Connection Encryption:  Not started.

- Validation Project:  Vendor testing broker calls.  Reactivate screen has been completed.

- VINE Call to Court:  Changes to scripts will be released shortly with all enhancements except select “2” for Spanish.  Receiving grant money to make Spanish available.

AUTOMATED SYSTEM  USAGE STATISTICS

Statistic reports are attached.

- OPERATIONS

Maintenance:  0 new requests, 1 closed request.

- SYSTEM QUALITY AND ACCESSIBILITY

No new reported downtime.

- OLD BUSINESS

One of the two DELJIS servers housed at DEMA will be moving to DTI.  This will facilitate the running of LEISS if power problem hits at DEMA.  No date or time of the move has been set.  Mr. George Knutkowski is working with DTI on the move.

- NEW BUSINESS

Due to the DELJIS Retreat scheduled for November 9 and 10, 2011, the regularly scheduled Project Steering Committee Meeting for November 15, 2011 will be cancelled and the meeting will be at the DELJIS Retreat.

- ADJOURNMENT

With there being no further business to discuss, a Motion to Adjourn was made by Mr. Ray Sammons and Ms. Marian Bhate.  The motion was carried unanimously and the meeting was adjourned at 10:50 a.m.

The next Project Steering Committee meeting will be held on Thursday, November 10, 2011 at the DELJIS Retreat.