PROJECT STEERING COMMITTEE

MEETING MINUTES

January 24, 2012

Smyrna Rest Area Conference Room

OPENING AND ATTENDANCE

The regularly scheduled meeting of the DELJIS Project Steering Committee was held on Thursday, January 24, 2012 at the Smyrna Rest Area Conference Room.  Ms. Bell called the meeting to order at 10:04 a.m. Those in attendance were:

Peggy Bell		DELJIS		Lynn Gedney		DELJIS

Ray  Sammons	DELJIS		Sandi Nickerson	DELJIS

Deb Lindell		DOC			Charlotte Walsh	JP Court

Kevin Agne		Family Court		Mark Bunitsky	DOJ

Earle Dempsey	DTI			Renee Rigby		DSP/SBI

- REVIEW OF DECEMBER MINUTES

A motion was made by Mr. Ray Sammons and seconded by Ms. Marian Bhate to approve the January 24, 2012 minutes.

- DEVELOPMENT

PROJECT STATUS REPORT OVERVIEW

- AIIR Report:  Released for Beta Testing January 18.  Now called Impaired Driver Report – in production.  Most productive DUI arresting officers will be doing testing with the new report.

- Enhancement for NICS:  Not started.

- Police Fund to DE Civil Statutes:  Implementation scheduled for 1/23/2012.  House Bills 134 and 135 signed by Governor Markell on January 30, 2012.

- New Rape Crime Codes:  Completed January 9, 2012.  Have been moved into production.

- HB 177 Expungement Bill:  Completed January 1, 2012.  Diversion charges and first offender are unopposed expungements.

- SBI Case Management:  Training class held January 18.  SBI plans on implementing February 2.  Ms. Rigby said the system has been tested and effective date is February 1, 2012 and wanted to be sure that was good for DELJIS.   Ms. Rigby wanted to know with the old system can DELJIS enter in the totals for the month of January so that they could have it for the entire year.  Ms. Gedney said that it would probably be easier to create the record.  SBI will go live February 1, 2012.

- Build Interface Matching Program between DOE (3 pilot schools) and CJIS:  Indian River school employees have been run against the arrest file.  Campus Community and Christina will be run next.  Redoing the run to see about the employees of the district that have been subsequently arrested.

- Temporary License Creation:  Working on final programming as time permits.   The license will be issued by Court with a create and end date.  At the present time people assume once they pay their fine(s) their license will automatically be reinstated.  They need to go to DMV to reinstate.

- Wilmington Red Light Appeal to JP Court:  Set up SFTP site for vendor file.  Testing with vendor.  Ms. Walsh asked if ACS has contacted DELJIS to coordinate to go live with the automated system yet.  Ms. Bell said that they had not.

Ms. Walsh also wanted to know if DELJIS had received the final draft of the jurisdictional forms. None have been received.  Ms. Walsh then asked if DELJIS had received B and D form.  Ms. Gedney stated that she has the final draft but she doesn’t have an okay to move, still waiting on the Court’s approval.

- Disposition Transmission to FBI:  Problem with CDs.  Resent DC of sample 200 dispositions for approval from FBI.  Once approved will send calendar year 2000 thru present.  Ms. Rigby wanted to know if DELJIS had heard anything back from the dispositions.  Ms. Gedney advised that the last one was okay and they were going to process the 200 that she sent.  Ms. Gedney said that they are going to send one CD at a time, so she will send her the next CD.  Ms. Rigby wanted to know if that was something that SBI was going to do eventually and Ms. Gedney advised it will be automatic.

- Enhancement for NICS:  Not started.  Ms. Rigby wanted to know if Ms. Bell had heard anything back from DHSS or anyone.  Ms. Bell said that Senator Peterson sent her an e-mail and wanted to know the status of this project.   Kevin Huchshorn was contacted along with Debbie Gottschalk and DHSS is waiting on Department of Justice to decide.

- New DOJ Case Tracking System:  Create a new case management system or interface to vendor software.  Mr. Bunitsky stated that the funding was approved four or five months ago and the RFP was sent out last week and he suggests changing the wording to assist in the creation.

- Prosecution Charging Initiative (APS/Attorney Prosecution System):  Training was held November 8, 2011.  Addressing issue as they arise.  Mr. Bunitsky asked if DELJIS knew if and when it was being used.  Ms. Gedney stated that DELJIS can track usage.

- Collection of DOC Supervision Fees:  Business rules received from OSCCE.   Writing up specifications to assess/collect fees.  Ms. Lindell asked if this program also incorporates work with kiosks that are to be installed in DOC facilities as well as helping OSCCE do their job.  Ms. Gedney said not in the first phase but kiosks were mentioned but that is not what DELJIS was planning on interfacing with.  They did mention that DOC somehow capturing that data.

A discussion is underway to create a new facility for Department of Correction to track people that leave their custody and return later to complete their sentence.  Department of Correction wants law enforcement to see this information.

AUTOMATED SYSTEM USAGE STATISTICS

Statistic reports are attached.

- OPERATIONS

Maintenance:  There are 24 open requests, 1 new request, 1 closed request and 1 request that JIC volunteered to do.

- SYSTEM QUALITY AND ACCESSIBILITY

Scheduled downtime for January 29, 2012 for 4 hours.

- OLD BUSINESS

Nothing at this time.

- NEW BUSINESS

JFC hearing February 2, 2012 at 1:30 p.m.

- ADJOURNMENT

With there being no further business to discuss, a Motion to Adjourn was made by Mr. Mark Bunitsky and seconded by Mr. Kevin Agne at approximately 11:10 a.m.

Next Meeting Date:  Tuesday, February 21, 2012 – Bridge Line