PROJECT STEERING COMMITTEE

MEETING MINUTES

Tuesday, APRIL 22, 2014

OPENING AND Attendance

The regularly scheduled Project Steering Committee meeting was held on Tuesday, April 22, 2014 via the Bridge Line, Dover, Delaware.  Ms. Peggy Bell called the meeting to order at 10:02 a.m.  Those in attendance and participating included:

Joe Shockley		DTI			Peggy Bell		DELJIS

Barbara Wilkers		Newark Alderman	Lynn Gedney		DELJIS

Phil Winder		DOC			Ray Sammons		DELJIS

Marian Bhate		PDO			Nicole Wilson		DELJIS

Charlotte Walsh		JP Courts		Kevin Agne		Family Court

Michelle Hoffman	Family Court

- REVIEW OF THE MARCH MINUTES

A motion to approve the March 2014 minutes was made by Mr. Sammons and seconded by Mr. Shockley.  The motion carried unanimously.

- DEVELOPMENT

- Project Status Report

Ms. Bell gave a brief overview of the projects that the DELJIS staff is working on:

- Accident Sale Portal – Testing of the web application has begun internally.

- Adjudication Summary – Corrections were completed since the last meeting and returned for retesting.

- AFIS Interface – A fix was put in the packet which was sent to Live Scan to give it a unique number to prevent merging of arrest information.

- Building Interface DOE/CJIS – Monthly updates of active employees for each school district are being sent; including the request to add a new field to show a close date when an employee leaves a district.

- CARS Interface –The web service has been created and is available for testing to DelDOT; as well as internal testing being done by DELJIS.

- DCI Message Switcher Modernization – New transactions were supplied to vendor for TIII transactions.  Additional searches for Criminal History and additional fields for wanted name search completed and sent to the vendor.

- Family Court Financials – JIC has completed their coding and has been turned over to Family Court for testing.

- Kiosk Interface – DELJIS is waiting for Vendor to complete their code testing.  The public epayment is now available for DOC fees.  We are working on the completion of internal epayment available to OSCCEE to pay DOC fees.

- LEISS Re-write – DELJIS is 80% complete with the complaint and warrant side.  Working as well on warrant/summons document prints and incident reports.  A demo was given successfully at the April 15th LEUG meeting.

- Public Defender RAI Print – A request was made to add RAI from to the Criminal History print.  This will be accomplished by using the most recent information entered by the Judge for the case to print when requested.

- Red Light/Green Light – We are creating an interface with Advantech.  The field definitions on what we are going to provide for Wanted Persons, Sex Offenders and individuals with Protect From Abuse Orders are a part of the agreed upon.

- Automated system usage statistics

Ms. Bell reviewed the statistics with the attendees as well as informed them the Melody Ochoa-Campagna sent out a release in reference to offenses for title 16 offenses to go directly to Family Court.  The automated charges will go out but not the manual.

- MAINTENANCE

Ms. Gedney stated that there are 23 open requests, 5 new and 1 closed.

- SYSTEM QUALITY AND ACCESSIBITY

Ms. Bell stated that printing has to be identified by a functionality and we will be working with the JP Courts for the “intake acceptance procedures” once the documents are completed and are able to print them at other agencies.  DELJIS is going to be working on one application at a time.    There is a lot of work and functionality but we are limited to what we are able to use; since we do not have rights to the printed documents.  Meeting will be scheduled in the future but we have some agencies are accepting on the change since it is not universal; the Public Defender’s Office will began with the RAI form.

- OLD BUSINESS

There was nothing to discuss at this time.

- NEW BUSINESS

There was nothing to discuss at this time.

- PUBLIC COMMENT

There was no attendance from the public; therefore, no comment at this time.

- ADJOURNMENT

With there being no further business to discuss, a motion to adjourn was made by Mr. Sammons and seconded by Ms. Walsh at 10:22 a.m.; the motion carried unanimously.